## Slide 1
Education through collaborating on real world problems
https://omdena.com/chapters/

## Slide 2
Agenda
Review Problem Statement
  Problem Statement
  Project Goals
  Roadmap and next steps
Task status
  Task 1: Nica Medrano and Bhushan Chougule
  Task 2: TBD
  Task 3: TBD
Q&A

## Slide 3
The Problem
COVID-19 had a big impact on the mental health of people all around the world.
In Australia, the mental health issues have escalated. Some statistics from the government are here.
The objective is to scope out a better way to create habits for general well-being.

## Slide 4
Scope out mental health issues in Australia
Identify 3 key steps to maintaining general well-being
Build a prototype chatbot/web-app to help people maintain a routine for general well-being
Test that prototype for user-experience
Vet the chatbot through proper channels
The Project Goals

## Slide 5
Bottom up development approach
Collaborators invited: 97
Weekly active collaboration: 45%
Meetings
  Weekly meetings: Friday 7:30 PM Sydney (AEDT)
  Task level meetings: As needed organised by Task lead
Workshops
  BERT and Transformers for NLP
  Streamlit – ML Model deployment
Collaboration

## Slide 6
Timeline
Week 1
Week 2
Week 3
Week 4
Task 5: Chatbot
Duration
4 weeks: 7th Jan to 4th Feb
Future Work
Workshop 2 : Streamlit
Workshop 1: NLP
Task 1: Data collection
Task 3: Research
Task 2: Analysis
Task 4:Modelling
Task 7:Deploy
Task 6:Integration
Notes: Mention about observers and participants

## Slide 7
Data Collection
What has been done so far
subtasks have been assigned to groups of volunteers and are actively working on scraping/researching for data to be used for analysis
some of the subtasks are twitter, youtube, reddit, news scraping, official dataset research and analysis, chatbot dataset research
What’s remaining to be done
finalize data gathered for each subtask
Blockers
To decide on the ultimate goal for data collection which would depend on the type of chatbot we would make
Task 1 [User need analysis and Data collection]

## Slide 8
Data Analysis
Planning
Define questions to address
Habit analysis and relation to mental health
Execution
Descriptive data analysis
Extract data insights (e.g. sentiment analysis, empath analysis)
Data Relevancy for ML Model Building
Filter out data for those relevant to model building
Pre-processing data for ML Model
Task 2

## Slide 9
Research documentation
Literature reviews
mental health management
Draft outline https://docs.google.com/document/d/1BsVzGgOx6MdhaskS-0PFMeU9WFj4Ut18/edit
Task 3

## Slide 10
Q&A
DATE
PROJECT / TASK